## Slide 1
Team: Cloud-MSU
CMPS 5153 Advanced Software Engineering
Tuesday, December 6th 2016

## Slide 2: Introduction/Overview
Who We Are
Process Model Followed
System Design Overview, Including changes
Product Demo!
Test Report
Discussion Open Issues
Lessons Learned

## Slide 3: Cloud-MSU
Mounika Mannam – Graduate, Designer, Elected Secretary
Scott Gordon – Graduate, Documentation, Designer
Taylor Kirk – Undergraduate, Database Programmer
Tejaswi Singam –Graduate, Analysis, Testing
Vishnu Mandalapu –Graduate, Elected Leader, Android Programmer

## Slide 4: Incremental Process
Satisfied our teams need for through Requirements and Documentation
Provided “quick” delivery of initial product

## Slide 5: Class Diagram

## Slide 6: System Design
User Interface Design Diagram

## Slide 7: Product Demonstration

## Slide 8: Testing Report / Issues
Testing Cycle
Comments needed improvement (Validation: Code Review : Corrected)
Database wasn’t effectively organized (System Tests : Corrected)
4 (Validation : Outstanding)
5 (Validation : Outstanding)

## Slide 9: Deployment Issues
Database Required Redesign during Time Critical implementation phase
Underestimation of Database complexity caused delay
In turn, Delayed creation of some unit tests

## Slide 10: Deviations
Underestimated Database Functionality and Complexity During Design Phase
Original Database Design

## Slide 11: Changes
Current Database Design

## Slide 12: Lessons Learned
Android Development Isn’t Easy
Implementation takes More Time then you’d think
Good planning and documentation from Analysis and Design phases Help during implementation and Testing
Pair programming can be Helpful for problem solving
Working with a team is interesting

## Slide 13: We had to do it over?
We would do another Increment!
Removal of Redundancies, DB
“Look and Feel” Improvements
Administrator Accounts & Notification Use Cases
Encryption of Data
Payment Services

## Slide 14: Our Github Repo
https://github.com/TaylorZaneKirk/Nimbus.io

## Slide 15: Questions & Answers
Question
Answer
Query
Reply
Response
Inquiry

## Slide 16
That’s all from:
Cloud – MSU